**Job Plan for release 1**

**Team Perfectly Unbalanced**

**Team members:**

**Luke Daniels**

**Matthew Blundell**

**Jacob Coorey**

**Mohammed Osman**

**Thomas Walker**

Tasks, mark when a job is taken and completed

UI Designs (**Sprint 1**)

* Home Page (High priority, designs from this are consistent across all other pages)
* Search Results Page
* Car Information Page
* Reporting page
* Display Data for report page
* Customer Profile Page

Each with similar jobs such as:

* Discuss and create a general idea of the look of the page with the client and developers
* Sketch a rough plan for the UI
* Build prototypes to show to client
* If approved to move forward start writing code for page otherwise return and update plans to fit client’s needs
* Create individual features for that specific page (Name indicates what kind of features will be added)

Database (High Priority, coding of pages will need some reference to the database to ensure consistency) (**Sprint 1**)

* Analyse old database
* Develop a database model
* Share model with team so any features that require an understanding of the database can move forward with their work.
* Process old data ready for it to be placed into SQL database
* Develop the SQL structure for the database
* Import data from old system to new SQL database
* Test data access and authentication

***(Update breakdown for sprint 2 prior to starting it)***

User Authentication (**Sprint 2**)

* Identify how authentication should be achieved and what pages require authentication in place to access
* Adjust current web designs to fit the new authentication needs
* Add the login and logout forms that access database to authenticate
* Test user trying to access pages that require new authentication

Searching (**Sprint 2**)

* Identify what types of searching need to be performed on the database
* Discuss how these forms of searching can be achieved
* Begin implementation of this search functionality with the web page for searching
* Test that the searching returns the correct data and is shown nicely

**Matthew Blundell**

Jobs Taken:

UI Designs – Home Page.

Job breakdown:

* Discuss and create a general idea of the look of the page with the client and developers
* Sketch a rough plan for the UI
* Build prototypes to show to client
* If approved to move forward start writing code for page otherwise return and update plans to fit client’s needs
* Create individual features for that specific page (Name indicates what kind of features will be added)

**Luke Daniels**

Jobs Taken:

Database

* Analyse old database
* Develop a database model
* Share model with team so any features that require an understanding of the database can move forward with their work.
* Process old data ready for it to be placed into SQL database
* Develop the SQL structure for the database
* Import data from old system to new SQL database
* Test data access and authentication

UI Designs – Search Page

* Discuss and create a general idea of the look of the page with the client and developers
* Sketch a rough plan for the UI
* Build prototypes to show to client
* If approved to move forward start writing code for page otherwise return and update plans to fit client’s needs
* Create individual features for that specific page (Name indicates what kind of features will be added)

**Jacob Coorey**

Jobs Taken:

UI Designs – Customer Profile Page

Job breakdown:

* Discuss and create a general idea of the look of the page with the client and developers
* Sketch a rough plan for the UI
* Build prototypes to show to client
* If approved to move forward start writing code for page otherwise return and update plans to fit client’s needs
* Create individual features for that specific page (Name indicates what kind of features will be added)

**Mohammed Osman**

Jobs Taken:

UI Designs – Car Information Page

Job breakdown:

* Discuss and create a general idea of the look of the page with the client and developers
* Sketch a rough plan for the UI
* Build prototypes to show to client
* If approved to move forward start writing code for page otherwise return and update plans to fit client’s needs
* Create individual features for that specific page (Name indicates what kind of features will be added)

**Thomas Walker**

Jobs Taken:

UI Designs – Reporting Page

Job breakdown:

* Discuss and create a general idea of the look of the page with the client and developers
* Sketch a rough plan for the UI
* Build prototypes to show to client
* If approved to move forward start writing code for page otherwise return and update plans to fit client’s needs
* Create individual features for that specific page (Name indicates what kind of features will be added)